Minutes: 31 Mar 2020
Group I
Present: Colin, Mariah, Stefan
Absent: Alex, Peter
Started: 5:03 pm

This meeting was focused on forming concrete milestones for the reset button functionality. Many members could not attend this session, and so this meeting focused on mild code reviews/check-ins.

Peter may have had some form of technical issue, not entirely sure. Alex had physical therapy.

In a written statement, so that all members could access these milestones, Stefan asked the following:

Colin was asked to decide on appropriate data structures and variables to use for the reset button. This was not limited to the GameWindow class.

Mariah was asked to expand upon the event listener function in GameWindow.

Peter was asked to add functionality to the reset button in the addButtons() function such that it would interact with Mariah’s reset function.

Alex was asked to spot check all work done by others, and think of potential edge cases for each modification done to a particular class.

All members were asked to send their UML to Stefan once changes had been made to a class/classes, so that he could include them in his final UML diagrams that will be submitted.

After these milestones had been established, a Zoom session was started between Colin, Mariah, and Stefan.

Colin shared what he had decided upon for data structures so far. He wanted to use ArrayLists, and Stefan agreed that this was a good idea.

Mariah shared what she was thinking for her reset function. Both Stefan and Colin agreed that the concept was solid.

All members agreed to keep in touch, and signed out for the night.

Meeting ended: 6:00 pm