Minutes: 14 Apr 2020
Group I
Present: Alex, Colin, Mariah, Peter, Stefan
Absent:
Started: 1:59 pm

For this session, group members focused on the progress made on features so far, and any issues or communication problems that they are having.

All members were present for this meeting.

The meeting started with Alex showing the group how he had finished the right-click rotation feature. It included a simple function that could easily be manipulated through MouseHandler, and GameWindow. These are the two classes that would be interacting the most with this feature, and so this was perfect.

Mariah then demonstrated how her randomization of Tiles worked. She agreed to send the files to Stefan so that he could integrate these new randomized positions into a saved ArrayList that could be accessed upon reset.

Peter took a look at Alex’s rotation function, and said that he felt confident in inducing some form of rotation randomization using what Alex had completed.

Stefan completed the flashing feature upon illegal moves, and briefly described how he used a Swing timer to achieve a background switch that was noticeable to the human eye. This flashing was achieved with a single function in MouseHandler, and did not require any external classes to access it.

Colin noted that he had briefly looked at the changes made so far, but did not have the time to take an in-depth look. He acknowledged that everything looked great so far.

All members agreed to meet again on the 16th to do a final re-factor on any changes made, including Stefan’s reset modifications.

Meeting ended: 3:00 PM